# Statutory Audit End-to-End Workflow

## 1. Engagement and Client Onboarding

1.1 Engagement Letter and Client Interview

Tasks:

- Conduct client interview and gather engagement requirements

- Draft and sign engagement letter

- Obtain necessary authorizations and contact details

Subtasks:

- Verify client eligibility and independence considerations

- Document scope, deliverables, and timelines

Checklists:

• Signed engagement letter filed

• Conflict of interest check completed

## 2. Preliminary Information Gathering

Tasks:

- Obtain prior year financials and audit reports

- Collect statutory registers, ledgers, and management accounts

- Review business processes and control environment

Subtasks:

- Request list of key personnel and access rights

- Review company policies and internal audit reports

Checklists:

• Financial data completeness verified

• Statutory registers up to date

## 3. Risk Assessment and Planning

Tasks:

- Identify areas of material risk

- Determine audit strategy and sampling plan

Subtasks:

- Document inherent and control risks

- Calculate materiality thresholds

Checklists:

• Risk register approved

• Planning memo signed off

## 4. Internal Control Review

Tasks:

- Evaluate design and implementation of controls

- Perform walkthroughs of key transactions

Subtasks:

- Review segregation of duties

- Test control effectiveness

Checklists:

• Control matrices updated

• Walkthrough documentation filed

## 5. Substantive Testing

Tasks:

- Perform analytical procedures

- Conduct detailed testing of account balances and transactions

Subtasks:

- Confirm balances with third parties

- Verify supporting vouchers and ledgers

Checklists:

• Sampling documentation complete

• All variances explained

## 6. Audit Completion and Reporting

Tasks:

- Evaluate misstatements and conclusions

- Review subsequent events and going concern

- Draft audit report and management letter

Subtasks:

- Obtain management representations

- Conduct final partner review

Checklists:

• Final analytical review completed

• Report signed and issued

## 7. Post-Audit and Billing

Tasks:

- Archive audit working papers

- Debrief with audit team and client

- Raise invoice and close engagement in system

Subtasks:

- Submit time sheets

- Record lessons learned and improvement notes

Checklists:

• Invoice sent and payment tracked

• Engagement file archived